# ABRA-ZYLO DEVELOPMENT TIMELINE

Modification & Enhancement Plan

## EXECUTIVE SUMMARY

This document outlines the development timeline for implementing modifications and enhancements to the ABRA-ZYLO e-commerce application. All infrastructure and basic functionality already exist; this plan focuses on modifications and improvements to existing features.

Total Estimated Development Time: 7–8 Working Days

## SCOPE OF WORK

1. Automatic Location Detection & Welcome Message
2. Review System (Site/Product/Customer Reviews)
3. Currency Display Updates 
4. Smart Search & Filter System
5. Grocery Category in Upper Navigation Bar
6. Quality Badge on Home Page
7. Smart Category Triggering (Shirt, Pant, etc.)
8. Gmail Authentication Integration

## DETAILED DEVELOPMENT SCHEDULE

DAY 1: Location Detection & Currency Updates
DAY 2: Review System – Part 1
DAY 3: Review System – Part 2 & Quality Badge
DAY 4: Smart Search Implementation
DAY 5: Search Refinement & Grocery Category
DAY 6: Smart Category Triggering
DAY 7: Integration Testing & Bug Fixes
DAY 8: Gmail Authentication, Final Testing & Deployment Preparation